**Sprint Backlog – BCOMP1643 (Final Runners)**

**Sprint #1:**

|  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| **Product Backlog Item** | **Sprint Task** | **Assigned Person** | **Initial Estimate of Effort** | **1** | **2** | **3** | **4** | **5** | **6** |
| SharePoint Installation and Configuration | Analyse various SharePoint plans | Analyst | 1 | 1 | 0 | 0 | 0 | 0 | 0 |
| Install and configure SharePoint | Developer | 3 | 0 | 2 | 2 | 0 | 0 | 0 |
| **Total:** | | **4** | **1** | **2** | **2** | **0** | **0** | **0** |
| Develop courses and researches page | Analyse the site pages | Analyst | 3 | 1 | 3 | 1 | 0 | 0 | 0 |
| Design pages | Designer | 5 | 0 | 2 | 2 | 1 | 0 | 0 |
| Develop pages | Developer | 8 | 0 | 3 | 3 | 2 | 1 | 0 |
| Test Developed product | Tester | 3 | 0 | 0 | 0 | 0 | 2 | 0 |
| Update product owner for feedback | Scrum Master | 2 | 0 | 0 | 0 | 0 | 0 | 1 |
| **Total:** | | **21** | **1** | **8** | **6** | **3** | **3** | **1** |

**Sprint #2:**

|  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| **Product Backlog Item** | **Sprint Task** | **Assigned Person** | **Initial Estimate of Effort** | **1** | **2** | **3** | **4** | **5** | **6** |
| Develop news, alumni pages. | Analyse the news and alumni pages. | Analyst | 3 | 2 | 1 | 0 | 0 | 0 | 0 |
| Design news and alumni pages. | Designer | 8 | 3 | 2 | 2 | 1 | 0 | 0 |
| Develop news and alumni pages. | Developer | 13 | 4 | 4 | 3 | 3 | 2 | 1 |
| Test Developed product | Tester | 8 | 0 | 0 | 2 | 1 | 1 | 1 |
| Update product owner | Scrum Master | 2 | 0 | 0 | 0 | 0 | 0 | 2 |
| **Total:** | | **34** | **9** | **7** | **7** | **5** | **3** | **4** |

**Sprint #3:**

|  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| **Product Backlog Item** | **Sprint Task** | **Assigned Person** | **Initial Estimate of Effort** | **1** | **2** | **3** | **4** | **5** | **6** |
| Develop enquiry Page and its data storage system | Analyse Enquiry requirements | Analyst | 2 | 2 | 2 | 1 | 0 | 0 | 0 |
| Analyse enquiry data storage process | Analyst | 2 | 1 | 1 | 0 | 0 | 0 | 0 |
| Design Enquiry form and design database | Designer | 3 | 3 | 2 | 2 | 1 | 0 | 0 |
| Develop the enquiry form and implement data storage | Developer | 13 | 4 | 4 | 3 | 3 | 2 | 1 |
| Test Developed product | Tester | 8 | 0 | 2 | 2 | 1 | 1 | 1 |
| Update product owner | Scrum Master | 2 | 0 | 0 | 0 | 0 | 0 | 2 |
| **Total:** | | **32** | **10** | **11** | **8** | **5** | **3** | **4** |

**Sprint #4:**

|  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| **Product Backlog Item** | **Sprint Task** | **Assigned Person** | **Initial Estimate of Effort** | **1** | **2** | **3** | **4** | **5** | **6** |
| Develop information of university School/ College page | Analyse university school / college information page. | Analyst | 1 | 1 | 1 | 0 | 0 | 0 | 0 |
| Design pages. | Designer | 2 | 2 | 2 | 1 | 1 | 0 | 0 |
| Develop University school/ college page. | Developer | 3 | 3 | 3 | 2 | 1 | 0 | 0 |
| Test Developed product | Tester | 2 | 0 | 0 | 0 | 1 | 1 | 0 |
| **Total:** | | **8** | **6** | **6** | **3** | **3** | **1** | **0** |
| Develop Alumni number form and its workflow | Analyse alumni number form pages requirements | Analyst | 3 | 2 | 2 | 1 | 0 | 0 | 0 |
| Design alumni page and related database | Designer | 5 | 0 | 2 | 2 | 2 | 1 | 0 |
| Develop alumni number form page and its workflow | Developer | 8 | 0 | 3 | 3 | 3 | 3 | 1 |
| Test Developed product | Tester | 2 | 0 | 2 | 2 | 2 | 1 | 0 |
| Update product owner | Scrum Master | 2 | 0 | 0 | 0 | 0 | 0 | 1 |
| **Total:** | | **20** | **2** | **9** | **8** | **7** | **6** | **2** |